## Slide 1
Production Inefficiency
TECH CRUSADER CONSULTANT
INFO8440 – Integrated Case Study
TEAM 4
08/12/2019
VAIBHAV SOLANKI – Project Manager

## Slide 2: Introduction
What’s it all about & Who are we
Who are we
Tech Crusader Consultant is a team of dynamic, skilled people.
Our Project Manager has a track record of managing projects successfully ensuring implementation within the scope and timeline
Our Communication Specialist is specialized in elicitation and communication skills.
Young and Dynamic reporting analyst are technically skilled in documentation, critical for the success of any project
Our Program Manager has a special talent of task management and time management.
We are here to present the solution plan to tackle the crisis that CDL is currently facing
Problem Introduction
Production cost exceeds the revenue generated through sale
Unstructured pay wage
Process with plenty of bottleneck
Losing Revenue
High failure rate in some process
Health and Safety concern for production plant staff

## Slide 3: Agenda
Current State
Problem & Challenges
Current Process
Current Excel Model
Improvement suggested
Future Excel Model
Training Plan
Detail Implementation of suggestions
Project Plan
Client Project Plan
Implementation
Future State
Planning a complete Solution

## Slide 4: Topics Covered
Summary &Challenges
Solution
Benefits
Excel Model
Process Diagram
ROI
Topic that TechCrusader Consultant will present

## Slide 5: CDL History
An amazing journey
CDL Launched TRACKR Device.
Launches new website for TrackR and MedImg machines
Multiple suggestion for improvement
CDL become market leader.
Launches new TrackR mobile App
Facing issues in production plant
CDL entered the medical imaging scanners business

## Slide 6: Stakeholders
Associated with TRACKR
CDL
Runs the organization, Responsible for Strategic Decision
Billy Bob
Responsible for social media strategic plan execution
Responsible to develop Application.
Social Media Marketing & Application Development Team
The Customer who will ensure the success or failure of the product.
End User
In charge to drafting the solution plan for the TRACKR problem
Tech Crusader Consultant
In charge of the sales for the TRACKR device..
Sales Team
CDL staff includes the assembly staff as well as the maintenance staff working at the production plant
CDL Staff

## Slide 7: CDL KPI’s
Key Performance Indicators
Profit and Loss Sheet
CDL needs to balance its financial sheet which is making loss at the production plant. There is an urgent need to improve the process and bring the production plant to generate profit
ROI
ROI will be an important KPI as CDL cant afford to spend unnecessary money
CDL KPI
CDL is currently struggling to meet the break even point between the revenue generated and the total expenditure

## Slide 8: CDL Business Challenge
Facing the crisis
Business Challenges
In appropriate wage structure
Under Utilization of staff
Management Challenges
Reducing the overhead cost
Maintaining the brand reputation
Bottleneck Process
Health and Safety concern at plant
Expenditure exceeds the revenue generated

## Slide 9: Project Solution Approach
Tackling the problem
Research
Discovery
Solution
Implementation
Analyse the requirements & needs
Identify area’s of improvement
Identifying Solution
Lay out an implementation plan
ROI and Financial benefits
Quality Control

## Slide 10: Solution Plan - I
Vaibhav Solanki

## Slide 11
Solution Plan – Plant Restructure
Loves when a plan comes together
My vision is the reorganize the plant layout which will help CDL reduce the pickup time of the component.
Currently all the components are scattered at different shelf
My aim will be to group all the component which are required to assemble the unit
New location of the component will be near the assembly line
Benefits
Helps CDL to reduce the labor cost
Improves staff productivity
Reduce Pickup time for component
Reduces total expenditure
No Major upfront investment required

## Slide 12: Plant Restructure – New Layout
Every problem has a solution

## Slide 13: Implementation Plan
Improving the operations
Hiring new pick-up staff
02
Reducing the wage bill
03
Training and mock drill
04
Moving of component from current shelf to new shelf
01
05
Planned break schedule

## Slide 14: Financial Model

## Slide 15: ROI
Reaching the break-even point – As-Is rainy day

## Slide 16: ROI
Reaching the break-even point – To-Be sunny day

## Slide 17
Expenditure / Cost | As-IS | To-Be | Description
Revenue Generated through TrackR Sale | $38,532.29 | $38,532.29 | Number of TrackR production will remain same in As-To be model
Total Expenditure | $39,240.23 | $ 37,551.42 | Total Expenditure is reduced
Total Staff | 12 | 9 | Improved staff productivity
Total Cost of Labor | $ 3192.00 | $ 1,872.64 | Reduce labour cost
Pickup Time | 186.64 s | 61.14 s | Reducing Pick up timing
Profit- Loss | $(707.92) | $980.87 | As- Is Process making profit
Budgeting & Timeline
Money and Time Matters

## Slide 18: Estimated Profit
$980.00

## Slide 19: Conclusion for Solution 1
Meeting the Breakeven Point
Hiring new, young and fast paced staff
Reducing the labor cost
Optimizing the pick-up process
Production Plant Restructured
Project Task Accomplished

## Slide 20: Solution Plan - II
Gayathari

## Slide 21: Optimal Solution-Yamaha YSM 10
Compact automated Mounting and Soldering Machine
Mounting speed 46,000 CPH feeder capacity 96 lanes
Cost $162,000 with three years warranty
Time taken 1.9 Seconds with 0.06% Failure Rate
25% speeder than other conventional models
Enhanced functionality to provide table production

## Slide 22: Contd…
AS-IS
Sunny Day
Total Time to assemble -3.891667
Total Production per Table per shift-123.3404711
Total Production per shift-370.0214133
Rainy Day
Total Time to assemble -4.74
Total Production per Table per shift-88.55555157
Total Production per shift-265.6666547
TO-BE
Sunny Day
Total Time to assemble-3.335
Total Production per Table per shift-143.928036
Total Production per shift-431.7841079
Rainy Day
Total Time to assemble -3.62
Total Production per Table per shift-115.939597
Total Production per shift-347.818792

## Slide 23: Profit/Loss
AS-IS
Income generated from TrackR sale-$37,193.33
Total Production Expenditure-$38,609.50
Gross Profit after Production per shift--$1,416.17
TO BE
Income generated from TrackR sale-$51,477.18
Total Production Expenditure-$48,363.40
Gross Profit after Production per shift-$3,113.78

## Slide 24: ROI
ROI for Yamaha YSM 10 |  |  | 
 | Year 1 | Year 2 | Year 3
Investment | 1,62,000 | - | -
Maintenance | 0 | 5000 | 5000
Profits per shift | 3113.781163 | 3113.781 | 3113.781
Profit per year | 750421.2604 | 784672.9 | 784672.9
Total Profit | 750421.2604 | 779672.9 | 779672.9
ROI | 363.2230002 | 15493.46 | 15493.46
Cost of Yamaha YSM 10 | 1,62,000
Number of days to get returns on investment | 9.635571508
Profit per shift | 15567.3174
Production per month | 21 days
Production per year | 252

## Slide 25: Solution Plan III
Ruhi Ruhi – Six Sigma

## Slide 26: Six Sigma- What is it?
Indicator of process efficiency
Problem solving method- DMAIC, DMADV
Toolbox for process, analysis and statistics
Operative and productive process improvement
Customer requirements
Quality initiatives- increased revenues and lower costs

## Slide 27: Six Sigma- key principles
Focus on Customer Needs
Identify Root Cause
Variation Reduction
Stakeholder Improvement
Business Agility

## Slide 28: Six Sigma methodology
Define
Measure
Analyze
Improve
Control

## Slide 29: Six sigma- a look at the numbers
3.4 Defects per million
99.9997% perfection

## Slide 30: Six sigma- our implementation

## Slide 31: Six sigma- our implementation

## Slide 32: Conclusion
Better trained workforce
Highly efficient assembly process
Higher profits per TrackR
Reduced failure rates
Lower component cost

## Slide 33: Solution Plan IV
Gurpreet Singh

## Slide 34: Reducing the Soldering Time
As-is Making time
To-be making time
Reduced Fail rates.
Reduced pay and soldering time.

## Slide 35: About New labor cost
Paying Assembly workers $17 per hour .
Paying Maintenance worker $21 per hour.
Making profit $400/shift all three tables.

## Slide 36: About Laser Soldering machine
ACHI HR-15000 BGA Chip De-soldering and Soldering Machine
Brand and origin: ACHI Organization China
Price:- 3600 per unit
Warranty:- 1 year
Camera can Observe soldering melting process
Laser positioning automated or manual.
Free technical support always.
Assistant videos are also provided.
Free Installation.

## Slide 37: Sunny Day AS-IS and TO-BE

## Slide 38: Return on Investment(ROI)

## Slide 39: Health and safety concern Narinder Singh
Improper distribution of the ventilation
Low light issues in production area.
Harmful gases released during soldering.
Improper circulation of the air.
Safety standards of organization.
Noise pollution from shipping location.

## Slide 40: Effects
Increase in payroll burden including medical expenses.
Worker efficiency decreased.
Failure rate increased.
High number if sick calls.
Heat stress and exhaustion.
Respiratory problem due to fumes released by soldering.

## Slide 41: Solution
Installation of vent over assembly area.
Anti fatigue mat provided at assembly line.
Installation of light bulbs.
Provide respiratory masks.
Provide safety glasses.
Provide hearing aids to workers.
Installation of exhaust fans.

## Slide 42: Benefits
Increase in efficiency of the employees.
Decrease in payroll burden.
Enhancement of the factory environments.
Decrease in failure rate.
Increase in production Quality.

## Slide 43: Equipment and cost
Equipment’s | Cost in CAD
3 Anti-Fatigue Mat- | 432.00
24 Anti fog safety glasses | 85.20
Six Exhaust fans | 2263.86
19 Light bulbs | 6914.49
50 Respiratory Mask | 1250.00
Ventilation duct | 20.00
Total spending | 10965.55

## Slide 44: Return on investment
ROI 1 Year |  |  |  |  | 
Month | Per day Profit | Monthly earning | Total debt | Debt paid | Monthly gross earning
1 | $3,533.66 | $77,740.56 | $10,965.55 | $3,887.03 | $73,853.54
2 | $3,533.66 | $77,740.56 | $7,078.52 | $3,887.03 | $147,707.07
3 | $3,533.66 | $77,740.56 | $3,191.49 | $3,191.49 | $222,256.14
4 | $3,533.66 | $77,740.56 | $0.00 | $0.00 | $299,996.71
5 | $3,533.66 | $77,740.56 | $0.00 | $0.00 | $377,737.27

## Slide 45: Sunny day (AS-IS vs TO-BE)
Assembly Guy pay | 20
Maintenance Guy pay | 23
Payroll burden | 22%
pay for assembler | 24.4
pay for maintenance guy | $28
Pay for assembler per table | $73
Pay for maintenance guy | $28.06
total cost on payroll per table per hour | $101.26
total ocst per table per shift | $810.08
total cost for all three tables | $2,430.24
profit after( labour , component cost and marketting cost) for 1 table per shift | $4,812.98
Table in warehouse | 3
profit after( labour , component cost and marketting cost) for 3 tables | $14,438.94
Indirect Cost per hour per staff | $30.50
Total Indirect Staff | 12
total indirect cost | $2,928
profit after all indirect expenses | $11,511
Plant Electricity Cost per hour | $45
Plant Electricity Cost per day | $1,080
profit after all expenses | $10,431
profit per day | $ 3,314.54
Assembly Guy pay | 20
Maintenance Guy pay | 23
Payroll burden | 33%
pay for assembler | 26.6
pay for maintenance guy | $31
Pay for assembler per table | $80
Pay for maintenance guy | $30.59
total cost on payroll per table per hour | $110.39
total ocst per table per shift | $883.12
total cost for all three tables | $2,649.36
profit after( labour , component cost and marketting cost) for 1 table per shift | $4,739.94
Table in warehouse | 3
profit after( labour , component cost and marketting cost) for 3 tables | $14,219.82
Indirect Cost per hour per staff | $33.25
Total Indirect Staff | 12
total indirect cost | $3,192
profit after all indirect expenses | $11,028
Plant Electricity Cost per hour | $45
Plant Electricity Cost per day | $1,080
profit after all expenses | $9,948
profit per day | $ 2,831.42
Payroll burden decreased from 33% to 22%

## Slide 46: AS-IS vs TO-BE
Cost of Labor for Assembly Guys Per table | $60
Payroll Burden | 22%
Total Cost | $ 73.20
Total Cost per Shift | $ 1,756.80
Cost of Labour for maintenance guys per table | $23
Payroll Burden | 22%
Total Cost | $28.06
Total Cost per shift | $673.44
Cost of Labor for Assembly Guy per TrackR | $ 5.37
Cost of Labor For maintenance guy per TrackR | $2.06
Total Production Cost | $109.60
Plant Electricity Cost per hour | $45
Indirect Cost per hour per staff | $25
Total Indirect Staff | 12
Income generated from TrackR sale | $46,441.93
Total Production Expenditure | $39,325.54
Gross Profit after Production per shift | $7,116.39
Cost of Labor for Assembly Guys Per table | $60
Payroll Burden | 33%
Total Cost | $ 79.80
Total Cost per Shift | $ 1,915.20
Cost of Labour for maintenance guys per table | $23
Payroll Burden | 33%
Total Cost | $30.59
Total Cost per shift | $734.16
Cost of Labor for Assembly Guy per TrackR | $ 5.86
Cost of Labor For maintenance guy per TrackR | $2.24
Total Production Cost | $110.27
Plant Electricity Cost per hour | $45
Indirect Cost per hour per staff | $25
Total Indirect Staff | 12
Income generated from TrackR sale | $46,441.93
Total Production Expenditure | $39,544.66
Gross Profit after Production per shift | $6,897.27

## Slide 47: THANK YOU
TECH CRUSADER CONSULTANT
Contact Us: Techcrusader@work.com